CCTV MODULE AUDIT

& PRODUCT ROADMAP

KUE BOXS Care · Yellow Dot Platform

Prepared: 29 June 2026  ·  Audited against commit 524590c

DOCUMENT SCOPE This document provides a complete audit of the CCTV module as implemented in the Yellow Dot / KUE BOXS Care platform, a gap analysis against production requirements, product recommendations, architecture review, data model recommendations, a prioritised development roadmap, and CTO-level recommendations. 7 Parts · 13 API Endpoints Documented · 25 Gaps Identified · 3 Critical Issues

# Part 1 — Current Implementation Audit

## 1.1 Backend

### API Endpoints (13 routes total)

The CCTV module exposes 13 HTTP routes across three protection tiers: public (MediaMTX callback), authenticated (parent + staff), and staff-only with role sub-tiers.

| Method | Path | Auth | Roles |
| --- | --- | --- | --- |
| POST | /internal/cctv/auth | None | Token validation only (MediaMTX) |
| GET | /api/cctv/parent/cameras | JWT | parent + staff |
| POST | /api/cctv/parent/live-token | JWT | parent + staff |
| GET | /api/cctv/audit-logs | JWT + staffOnly | super_admin, developer |
| GET | /api/cctv/parent/settings | JWT + staffOnly | All staff |
| PUT | /api/cctv/parent/settings | JWT + staffOnly | super_admin, developer, admin |
| GET | /api/cctv/cameras | JWT + staffOnly | All staff |
| GET | /api/cctv/cameras/:id | JWT + staffOnly | All staff |
| POST | /api/cctv/cameras/:id/live-token | JWT + staffOnly | All staff |
| POST | /api/cctv/cameras/:id/live-stop | JWT + staffOnly | All staff |
| POST | /api/cctv/cameras | JWT + staffOnly | super_admin, developer, admin |
| PUT | /api/cctv/cameras/:id | JWT + staffOnly | super_admin, developer, admin |
| DELETE | /api/cctv/cameras/:id | JWT + staffOnly | super_admin, developer, admin |
| POST | /api/cctv/cameras/verify | JWT + staffOnly | + center_admin, center_owner |
| POST | /api/cctv/cameras/test | JWT + staffOnly | + center_admin, center_owner |

### Authentication Flow

Firebase JWT tokens are verified server-side via authenticate middleware. The staffOnly middleware blocks parent accounts. Parent endpoints use authenticate only with an explicit user.role === "parent" guard inside the controller.

### Authorization (cctvAccessResolver.js)

A three-tier RBAC system operates as single source of truth for all camera visibility decisions:

- BYPASS (developer, super_admin): all cameras, all centers

- CENTER_WIDE (admin, center_admin, center_owner, coordinator): all cameras within own center

- CLASSROOM_SCOPED (teacher): cameras whose classrooms[] intersects teacher’s assigned classrooms within their center

- Parent: separate canParentViewCamera() — presence-gated, classroom-matched, center-matched

### Camera Model (Firestore ‘cameras’ collection)

Each camera document stores the following fields:

| Field | Type | Notes |
| --- | --- | --- |
| cameraId | string | "CAM-{timestamp}" — document ID |
| cameraCode | string | Unique per center (enforced at service layer) |
| cameraName | string | Display name |
| classroom | string | Legacy single-classroom field (kept for backward compat) |
| classrooms[] | string[] | Array — source of truth for classroom assignments |
| brand | string | Hikvision ¦ Dahua ¦ CP Plus ¦ TP-Link ¦ Other |
| ip, port | string | Camera network address |
| streamUrl | string | Credential-free RTSP URL |
| username | string | Camera login username |
| password | string | AES-256-GCM encrypted ("enc:v1:{iv}:{tag}:{ct}") |
| channel | string | RTSP channel number (default: 1) |
| streamType | string | RTSP ¦ HTTP ¦ HTTPS |
| substreamCodec | string | H264 ¦ H265 ¦ empty (not-yet-probed) |
| status | string | Active ¦ Inactive ¦ Deleted |
| deleted, deletedAt | bool/string | Soft delete fields |
| schoolId, centerId, center | string | Multi-school / multi-center isolation |
| createdAt, updatedAt | string | ISO timestamps |
| createdBy, updatedBy | string | User ID of actor |
| viewingSchedule | object | { enabled, startTime, endTime, activeDays[] } |

Computed on read (not stored in Firestore):

- mainStreamUrl — main stream for verification (H.265)

- liveStreamUrl — sub stream for live viewing (H.264, browser-native)

- mediaMtxPath — stable MediaMTX path: cam/{cameraId}

### Credential Encryption (cryptoService.js)

AES-256-GCM encryption with a 32-byte key from CCTV_ENCRYPTION_KEY env var (64-hex or base64). CCTV_REQUIRE_ENCRYPTION=true enables fail-closed mode — a missing key throws rather than storing plaintext. Plaintext is never returned to the client (masked as ••••••••). The stream engine decrypts server-side via getOneWithSecret().

### Stream Token (streamSessionService.js)

HMAC-SHA256 over base64url-encoded JSON payload. 120-second TTL. Payload: {sub, kind, cam, p (mediaMtxPath), sid, iat, exp}. Token is path-bound — MediaMTX auth hook verifies the mediaMtxPath matches the requested stream path. Constant-time comparison prevents timing attacks.

Known gap: falls back to a per-boot random secret if CCTV_STREAM_TOKEN_SECRET is not set — tokens do not survive a container restart.

### MediaMTX Integration

The streamAuthHook at POST /internal/cctv/auth receives MediaMTX callbacks. Non-read actions (publish, api, metrics) are allowed from localhost only — the FFmpeg copy-remux runs on the same host. Read actions require a valid CRM token. Stream engine URL is configured via CCTV_STREAM_ENGINE_URL.

### Camera Verification (cameraVerifyService.js)

Pure-Node RTSP implementation with no FFmpeg or binary dependencies. Three-stage verification:

- TCP connect to host:port (reachability)

- RTSP DESCRIBE → 401 challenge (server responds)

- DESCRIBE with Digest/Basic auth → 200 + SDP (proves credentials and channel)

Proves reachability, credentials, and channel existence without decoding video frames. Socket timeout: 6 seconds.

### Camera Test (cameraTestService.js)

TCP-only reachability probe. No RTSP, no credentials, no streaming. 5-second timeout. Returns {reachable, host, port, message, ms}. Hidden developer diagnostic in the UI.

### Viewing Schedule Logic

Two layers of schedule enforcement:

- Global: cctvParentSettingsService.isParentViewingOpen() — reads settings/cctv_parent, applies master switch + school hours window. Timezone-aware via Intl.DateTimeFormat. Supports overnight windows.

- Per-camera: viewingSchedule.enabled → checks activeDays[] and startTime/endTime. Uses new Date() — NOT timezone-aware (known gap, different from global schedule).

## 1.2 Frontend

### Staff CCTV Page (/cctv)

Six-tab interface with role-based tab visibility:

| Role | Visible Tabs |
| --- | --- |
| super_admin / developer / admin | All 6 tabs |
| center_admin / center_owner | Camera Management, Classroom Mapping, Camera Verification, Live View |
| teacher | Live View only |
| parent | Separate /parent-live module (no access to staff page) |

Camera Management Tab

- Card grid showing camera name, code, assigned classrooms (comma-joined from classrooms[]), channel, brand, status badge

- Add Camera (CONFIGURE_ROLES only): modal form with multi-select classrooms, viewing schedule

- Edit Camera (CONFIGURE_ROLES only): same modal, password shows "(unchanged)"

- Delete (CONFIGURE_ROLES only): soft-delete with confirmation

Classroom Mapping Tab

- Table view: Camera | Classrooms (blue tags) | Schedule | Status | Actions

- Unmapped cameras highlighted in amber

- Actions: Edit (canAssign), Verify (canAssign), Delete (canConfigure)

Camera Verification Tab

- Camera picker buttons

- 3-check result display: reachable / credentials valid / channel valid

- Hidden developer TCP-only diagnostic tool (expandable)

Live View Tab (Staff)

- Camera card grid → click ▶ View Live → HLS.js player

- 16:9 video with overlay watermark (camera name + "live")

- Browser native controls attribute (inconsistent with parent view — known gap)

- No auto-reconnect on drop (known gap)

- No full-screen button (known gap)

Parent Settings Tab (CONFIGURE_ROLES only)

- Master enable/disable toggle

- School hours window (start/end time, timezone selector)

- "Enforce time window" checkbox

- Live status summary string

Audit Logs Tab (super_admin / developer only)

- Date / role / event filters

- Table: Time | User | Email | Role | Camera | Classroom | Center | Event | Duration | IP

- Auto-paired STARTED→STOPPED by sessionId for duration computation

- Max 500 records returned, single-day filter only (known gap)

### Parent CCTV Page (/parent-live — LiveView.jsx)

- Auto-starts stream on mount — no play button required

- Fetches GET /api/cctv/parent/cameras → picks first camera, starts stream immediately

- Horizontal camera picker strip shown only when > 1 camera

- HLS.js with lowLatencyMode: true, backBufferLength: 10

- Token refresh every 90s (before 120s TTL expires)

- Auto-reconnect: exponential backoff 5s → 30s max, unlimited retries

- Permanent error reasons stop retry loop (no-camera, child-not-present, outside-hours, master-switch-off, etc.)

- Status states: loading | live | reconnecting | error

- Friendly error messages and icons per reason code

- Security strip shown when live: "Secure · School hours only · Your child’s classroom"

- Manual Try Again button for permanent errors (except not-linked / child-missing)

## 1.3 Database

### Collection: cameras

Primary collection — one document per physical camera. Filtered by schoolId in application code (no Firestore composite index). Soft deletes via deleted: true / deletedAt. No sub-collections.

### Collection: cctvAuditLogs

One document per audit event. Document ID: {event}-{sessionId}-{timestamp} (truncated to 480 chars). No TTL or archiving mechanism. Not listed in Firestore security rules — defaults to catch-all deny for client reads. Backend uses Admin SDK so current writes work, but the missing rule is a gap.

| Field | Description |
| --- | --- |
| event | LIVE_VIEW_STARTED ¦ LIVE_VIEW_STOPPED ¦ LIVE_VIEW_DENIED |
| userId, userName, userEmail | Actor identity |
| role, kind | Role string; kind: "staff" ¦ "parent" |
| cameraId, cameraName, classroom | Camera context |
| centerId | Center context |
| childId | Populated for parent events |
| sessionId | Links STARTED → STOPPED for duration calculation |
| ip | Client IP address |
| ts | ISO timestamp |

### Document: settings/cctv_parent

Flat key-value document: enabled, schoolOpen, schoolClose, enforceHours, timezone, updatedAt, updatedBy. Has no schoolId field — single-school assumption baked in. This is a known critical gap for multi-school deployment.

# Part 2 — Gap Analysis

25 gaps identified, classified into three priority tiers.

## 2.1 Critical Gaps (blocks production readiness)

| # | Gap | Detail |
| --- | --- | --- |
| 1 | Per-camera schedule not timezone-aware | Global schedule uses Intl.DateTimeFormat correctly. Per-camera check uses raw new Date() — will be wrong for schools not in server timezone. |
| 2 | Stream token secret not persistent across restarts | Falls back to random per-boot secret. In-flight tokens break on container restart. Fix: set CCTV_STREAM_TOKEN_SECRET env var. |
| 3 | settings/cctv_parent has no schoolId | Works for single school (ydseawoods), breaks the moment a second school shares the backend. All parent settings would be shared across schools. |
| 4 | cctvAuditLogs not in Firestore security rules | Admin SDK bypasses rules so current writes work, but any future client read would be denied. Missing explicit rule is a security gap. |
| 5 | parentCameras response omits classrooms[] | Returns {cameraId, cameraName, classroom, status} only — parent client has no visibility into which classrooms a camera covers. |
| 6 | Staff Live View has no auto-reconnect | If HLS drops, teacher sees a frozen/black frame with no recovery path short of a manual page reload. |
| 7 | No Firestore composite indexes | All camera queries are full collection scans. Fine at <1,000 cameras; degrades significantly at scale. |

## 2.2 High Priority Gaps

| # | Gap | Detail |
| --- | --- | --- |
| 8 | Staff Live View uses controls attribute | Browser native controls are inconsistent with the custom parent player. Should use custom controls. |
| 9 | No camera health monitoring | status: Active/Inactive is manually toggled. No automated detection of cameras going offline. |
| 10 | Audit log: single-day filter only | No date range query, no pagination. A busy school will quickly exceed the 500-record limit. |
| 11 | No full-screen player on staff view | Teachers and admins cannot monitor on a large display. |
| 12 | No camera snapshot/thumbnail | Camera list shows no visual preview. Operators can’t confirm camera angles without streaming. |
| 13 | Staff Live View shows cam.classroom (single) | Live View tab card grid still renders cam.classroom not classrooms[]. Not updated for multi-classroom cameras. |
| 14 | parentLiveToken no-cameraId fallback uses find() (first match) | If classroom has 2 cameras, auto-select only picks the first. Works but is not explicit. |
| 15 | coordinator role defined in resolver but missing from ROLE_PERMISSIONS | CENTER_WIDE access granted in resolver but no cctv permission defined in permissionsBackend.js. |
| 16 | Audit sessionId-based document ID collision risk | If two events share the same sessionId + timestamp, one write silently overwrites the other. |

## 2.3 Medium Priority Gaps

| # | Gap | Detail |
| --- | --- | --- |
| 17 | No holiday/closure schedule support | Viewing schedule has days-of-week but no date exceptions. Public holidays and exam closures not handled. |
| 18 | No camera groups/zones | All cameras are flat. A school with 20+ cameras across multiple buildings has no organisational structure. |
| 19 | No WebRTC path used | webrtcUrl is returned but HLS.js is the only player. Safari fallback uses native HLS, WebRTC unused. |
| 20 | Mobile parent view for multiple cameras | Horizontal scroll strip works but is not optimal UX for 3+ cameras on mobile. |
| 21 | No camera visibility to parent before streaming | Parent sees a loading spinner immediately; no list of available cameras shown first. |
| 22 | No stream quality feedback | No indicator of stream quality, resolution, or bitrate in either staff or parent view. |
| 23 | CCTV_STREAM_TOKEN_SECRET not in .env.example | Operators may not know this env var exists, leading to per-boot random secrets in production. |
| 24 | cameraCode uniqueness race condition | Non-atomic read-then-write check in service layer; parallel creates of same code could slip through. |
| 25 | No soft-delete recovery UI | Cameras are soft-deleted (deleted: true) but there is no admin UI to view or restore archived cameras. |

# Part 3 — Product Recommendations

Most CCTV vendors treat preschools like offices — bulk access, no presence gating, no parent portal awareness, no classroom context. The Yellow Dot system has a structural advantage: cameras are aware of who is in the room, when school is open, and who the parent is. The features below build on that advantage.

## 3.1 Camera Health Dashboard

A real-time grid showing every camera’s status: live (green), recently offline (amber), extended offline >5 min (red), last-seen timestamp. Backend: periodic heartbeat via MediaMTX stats API. Frontend: polling dashboard widget. Reduces undetected outages to near zero.

## 3.2 Snapshot Capture

Request a still frame from any camera without starting a live stream. Use cases: verify camera angle after installation, attach to incident reports, visual reference in camera management. Backend: FFmpeg one-shot frame grab via MediaMTX. No HLS overhead for a single image.

## 3.3 Emergency Broadcast / Lockdown Mode

A single button that immediately disables all parent live view (overrides master switch) and sends a push notification to all parents explaining the school is in lockdown. One-click re-enable when safe. This is a differentiator no generic CCTV system offers preschools.

## 3.4 Temporary Guest Access

Time-boxed camera access for external visitors — pediatricians inspecting a facility, auditors, new parent tours. Token valid for N hours, specific cameras only, auto-expires. Audit trail preserved. No new account required.

## 3.5 Holiday / Closure Calendar Integration

Integrate with the Holidays module already in the platform. When a holiday is recorded, parent CCTV viewing auto-disables for that date. No manual admin action required. Removes the gap where school is closed but the viewing window is still technically open.

## 3.6 Camera Groups / Zones

Group cameras by building, floor, or activity zone ("Building A", "Playground", "Nap Rooms", "Art Room"). Makes navigation far more practical at 10+ cameras. Staff see grouped lists; parents see only their child’s zone.

## 3.7 Stream Quality Indicator

Show latency and buffering events in the player. A simple Excellent / Good / Poor signal based on HLS buffer health. Parents trust the system more when they understand why it is slow.

## 3.8 Multi-Child Family View

Parents with 2+ children enrolled see all cameras simultaneously in a grid view. Today each parent only has one active child context. Expand to family-level viewing using the existing families collection.

## 3.9 Scheduled Recording Clips

A configurable daily clip export: save a 5-minute clip at 10:00 AM from each classroom. Used for review, not surveillance. Stored in Firebase Storage, accessible to admin only, auto-deleted after 30 days. Provides a lightweight alternative to full continuous recording.

## 3.10 Offline Camera Alert

When a camera that was live goes offline and stays offline for more than 5 minutes, auto-notify the admin via push notification. Reduces the chance of undetected outages across a busy school day.

## 3.11 Maintenance Mode per Camera

An admin-toggleable “Under Maintenance” state that shows a friendly message to parents instead of a connection error. Prevents confusion when a camera is intentionally offline.

## 3.12 AI Motion Alerts (Future)

Push notification to staff when unusual motion is detected during off-hours (weekends, after 7 PM). Integrates with the existing notification system. Does not require always-on processing — triggered by MediaMTX motion events. Appropriate for v3 scope.

# Part 4 — Architecture Review

## 4.1 Strengths

- Clean separation of concerns: resolver, service, controller, routes are each single-responsibility

- Defense-in-depth: Firestore rules + JWT middleware + role checks in controller + access resolver

- Credential encryption at rest: AES-256-GCM with explicit fail-closed mode (CCTV_REQUIRE_ENCRYPTION)

- Token security: HMAC-SHA256, path-bound, constant-time compare, 120s TTL

- Soft deletes: no data loss from accidental deletions; archival record preserved

- Pure-Node RTSP verification: no binary dependencies, deployable anywhere Node runs

- Timezone-aware global schedule: correctly uses Intl.DateTimeFormat for school timezone

- Many-to-many classroom assignment via embedded classrooms[] array with backward compat

## 4.2 Weaknesses

### 1. Full Collection Scan on Every Camera Query

await col().where("schoolId", "==", schoolId).get() reads every camera document in the school. Firestore charges per document read. With 50 cameras this is negligible. With 500 cameras across 20 schools, it is expensive and slow. Composite indexes are required: (schoolId, deleted) and (schoolId, centerId, deleted).

### 2. settings/cctv_parent Has No schoolId

The parent settings document is keyed as a fixed string settings/cctv_parent. In a true multi-school deployment this document is shared by all schools. Should be restructured as settings/{schoolId}_cctv_parent or settings/{schoolId}/sections/cctv_parent.

### 3. Per-Boot Stream Token Secret

If CCTV_STREAM_TOKEN_SECRET is unset, every container restart generates a new secret. All previously issued tokens immediately become invalid. In a containerised environment where restarts are frequent (auto-scaling, deployments), this is a reliability concern that cannot be fixed after the fact without disrupting active sessions.

### 4. Single Token TTL for All Use Cases

Staff monitoring and parent supervision have different session models. The 120s TTL is hardcoded in streamSessionService.js. No ability to issue longer staff tokens or shorter guest tokens. A configurable TTL per kind (staff vs parent vs guest) would add flexibility without compromising security.

### 5. No Connection Pooling or Stream Capacity Awareness

Each stream token is issued independently with no knowledge of active streams. There is no way to know how many concurrent viewers are on a camera without querying audit logs. No capacity management or concurrent viewer limits exist. At scale this could cause MediaMTX to be overwhelmed.

### 6. Audit Log as Flat Unbounded Firestore Collection

cctvAuditLogs will grow unbounded. No TTL, no archiving, no composite indexes for date range queries. The current implementation fetches 1,000 docs then filters in memory. At 10,000+ entries per month this approach breaks both on performance and cost.

### 7. Camera Assignment Embedded in Camera Document

classrooms[] is embedded in the camera document. This works at current scale. However, if classroom entities gain their own stable IDs via the Academics module, string-based joins will not reference them correctly. This should be re-evaluated before classroom entities gain IDs.

## 4.3 Scalability Assessment

| Concern | Current Status | Risk Threshold |
| --- | --- | --- |
| Cameras per school | Full collection scan — fine to ~500 cameras | Add composite index at 50+ cameras |
| Concurrent parent viewers | No server-side limit (MediaMTX constrains) | Unknown without load testing |
| Audit log growth | Full collection fetch, 1,000-doc limit | Breaks at ~5,000 events/day |
| Token secret on restart | Per-boot random fallback | Any container restart in production |
| Multi-school settings isolation | No schoolId on cctv_parent settings | Breaks at second school onboarded |

# Part 5 — Recommended Data Model

## 5.1 Many-to-Many Architecture Verdict

Confirmed: the current embedded-array model is correct and appropriate for a preschool with up to 50 classrooms and 500 cameras.

| Requirement | Status |
| --- | --- |
| One Camera → Multiple Classrooms | ✅ Confirmed correct. cameras/{id}.classrooms[] array stores all assigned classroom names. |
| One Classroom → Multiple Cameras | ✅ Fully supported. A classroom name can appear in multiple camera documents; parentCameras returns all matches. |
| Separate join collection needed? | ❌ No. A join collection would require 2 reads minimum per parent login with no benefit at this scale. Premature optimisation. |
| String vs ID-based classroom reference | ⚠ String is correct now. Re-evaluate when Academics module assigns stable IDs to classroom entities. |

## 5.2 Recommended Schema Improvements

### Add schoolId to Parent Settings

Restructure the parent settings document to include school isolation:

- Current: settings/cctv_parent (flat, shared)

- Recommended: settings/{schoolId}_cctv_parent  OR  settings/{schoolId}/sections/cctv_parent

### Add Firestore Composite Indexes

- cameras: (schoolId ASC, deleted ASC, cameraName ASC)

- cameras: (schoolId ASC, centerId ASC, deleted ASC)

- cctvAuditLogs: (ts DESC) — already ordered but not indexed

### Add Camera Health Fields

- lastSeen: ISO timestamp — updated by MediaMTX heartbeat

- lastSeenStatus: "online" | "offline" | "unknown"

- consecutiveFailures: number — drives alert threshold

### Add TTL to Audit Logs

- expiresAt: Firestore Timestamp — auto-delete after 90 days

- Requires Firestore TTL index configuration (no code change)

### Future: Camera Groups Collection

- cameraGroups/{groupId}: { schoolId, centerId, groupName, cameraIds[], createdAt }

- Enables Building A / Playground / Nap Rooms navigation

- Not needed until camera count exceeds 10 per school

## 5.3 Entity Relationship (Current)

schools (implicit, schoolId field on all documents) └── centers (centerId on cameras) └── cameras/{camId} ├── classrooms[] → classroom names (string match) └── viewingSchedule (embedded object) students/{id}.class → matches camera classrooms[] parents → students → cameras (via classroom string match) cctvAuditLogs (flat, unbounded, no TTL) settings/cctv_parent (no schoolId — CRITICAL GAP)

# Part 6 — Development Roadmap

Prioritised implementation plan. All effort estimates assume a single developer working on focused sprints.

| Priority | Feature | Effort | Dependencies | Business Impact |
| --- | --- | --- | --- | --- |
| CRITICAL | Fix per-camera schedule timezone | 30 min | None | Parent schedule accuracy |
| CRITICAL | Set CCTV_STREAM_TOKEN_SECRET in prod | 5 min | Ops | Token reliability across restarts |
| CRITICAL | Add schoolId to settings/cctv_parent | 2h | None | Multi-school support |
| HIGH | Staff Live View: auto-reconnect + custom controls | 3h | None | Staff usability |
| HIGH | Staff Live View: full-screen mode | 2h | None | Staff monitoring UX |
| HIGH | Staff Live View: show classrooms[] array | 30 min | None | Display correctness |
| HIGH | Camera health monitoring (lastSeen, offline detection) | 1 day | MediaMTX API | Operational visibility |
| HIGH | Camera snapshot/thumbnail in management UI | 1 day | Stream engine | Camera management UX |
| HIGH | Audit log: date range filter + pagination | 3h | Firestore index | Admin usability |
| HIGH | Firestore composite indexes for cameras | 1h | Firebase console | Performance at scale |
| HIGH | Fix cctvAuditLogs Firestore security rule | 30 min | None | Security completeness |
| MEDIUM | Holiday calendar integration with schedule | 2 days | Holidays module | Operational automation |
| MEDIUM | Camera groups / zones | 2 days | None | Navigation at 10+ cameras |
| MEDIUM | Offline camera alert (push notification) | 1 day | Notifications, health | Staff reliability |
| MEDIUM | Emergency lockdown mode | 2 days | Notifications module | Safety differentiator |
| MEDIUM | Multi-child family camera grid | 2 days | Parent module | Family UX |
| MEDIUM | Add TTL / archiving to audit logs | 1h | Firestore config | Data hygiene |
| MEDIUM | Soft-delete recovery UI | 1 day | None | Operational recovery |
| LOW | Camera snapshot capture (FFmpeg) | 2 days | Stream engine | Incident reports |
| LOW | Temporary guest access tokens | 2 days | None | New parent tours |
| LOW | Scheduled recording clips | 3 days | Firebase Storage | Compliance |
| LOW | WebRTC player fallback | 2 days | None | Latency improvement |
| LOW | AI motion detection alerts | 1 week | ML service | v3 differentiator |

## Recommended Development Order

- Fix 3 critical infrastructure issues: timezone, token secret, multi-school settings (1 day)

- Staff Live View quality parity with parent view: auto-reconnect, full-screen, correct classroom display (1 day)

- Camera health monitoring: lastSeen tracking, offline detection (2 days)

- Audit log improvements: date range, pagination, Firestore rule (half day)

- Holiday calendar integration with viewing schedule (2 days)

- Emergency lockdown mode — the highest business-value safety feature (2 days)

- Multi-child family view, camera groups (3 days)

# Part 7 — Final Report

## Completed ✅

- Camera CRUD with full validation, per-center code uniqueness, soft deletes

- Credential encryption (AES-256-GCM, fail-closed enforcement, never returned to client)

- Multi-classroom assignment (one camera → many classrooms, one classroom → many cameras)

- Per-camera viewing schedule (days-of-week + time window, overrides global)

- Global parent viewing schedule (timezone-aware, overnight windows, enforceHours toggle)

- Role-based tab visibility (super_admin sees all; center heads see 4; teachers see Live View only)

- Role-based CRUD gating (configure tier vs assign tier vs view-only)

- RTSP camera verification (pure Node, 3 stages: TCP → credentials → channel/SDP)

- TCP reachability test (developer diagnostic, hidden in UI)

- Staff Live View (HLS.js, camera picker, basic player)

- Parent Live View (auto-start, auto-reconnect, exponential backoff, token refresh, friendly errors)

- Parent CCTV settings (master switch, school hours, timezone)

- Audit trail (STARTED / STOPPED / DENIED, duration pairing, rich context: user name, email, camera)

- Audit Logs UI (date/role/event filters, table with 9 columns, duration display)

- MediaMTX auth hook (token validated on every stream request, localhost-only publish)

- Stream token security (HMAC-SHA256, path-bound, constant-time compare, 120s TTL)

- Presence-gated parent access (must be checked-in, not checked-out)

- Center isolation (staff see only their center’s cameras unless bypass role)

- Classroom scoping for teachers (intersection of teacher’s classrooms and camera classrooms[])

- Classroom Mapping redesign (table view, camera → classroom tags, schedule display)

## Partially Complete ⚠️

- Per-camera viewing schedule — implemented but not timezone-aware (uses server local time)

- Multi-school architecture — cameras isolated by schoolId but settings/cctv_parent has no schoolId

- Audit logs — exists and works, but: single-day filter, no pagination, no TTL, no Firestore rule

- Stream token persistence — secure but breaks on restart when env var is unset

- Staff Live View — functional but missing: auto-reconnect, full-screen, correct classroom display

- Parent cameras API response — correctly filters by classroom, but omits classrooms[] in response

## Missing (required before production release) ❌

- CCTV_STREAM_TOKEN_SECRET env var set in production (ops)

- Per-camera schedule timezone fix (30-min code change)

- settings/cctv_parent schoolId isolation

- Firestore composite indexes for cameras collection

- cctvAuditLogs explicit Firestore security rule

- Staff Live View auto-reconnect

- Camera health monitoring (lastSeen, offline detection)

- Audit log date range + pagination

- Staff Live View full-screen mode

- Offline camera alerts to admin

## Future Enhancements

Version 2:

- Holiday calendar integration with viewing schedule

- Camera groups / activity zones (Outdoor Playground, Nap Room, Art Room)

- Emergency lockdown mode

- Multi-child family camera grid

- Camera snapshot/thumbnail in management UI

- Scheduled recording clips (short clips, not continuous)

- Soft-delete recovery UI

- Temporary guest access tokens

- Stream quality indicator

Version 3:

- WebRTC low-latency player alongside HLS

- AI motion alerts (off-hours only)

- Occupancy detection per classroom (child count estimate)

- Multi-camera parent grid view (4-up)

- Historical clip library with search

- Incident report integration (attach snapshot to incident)

## CTO Recommendations

### What I Would Redesign

The settings/cctv_parent document needs to be multi-school isolated before any second school is onboarded. This is a one-line schema change with a migration script, but it is a breaking change if left too long. The audit log also needs a TTL from day one. Unbounded growth with no expiry in Firestore will become an invisible cost centre. Both of these require less than half a day to fix and should not leave the current sprint.

### What I Would Improve Immediately

Three things, in order:

- The stream token secret situation. One environment variable away from production-grade reliability across restarts. The per-boot fallback is a developer convenience that should never reach production.

- The per-camera schedule timezone. The global parent settings service correctly uses Intl.DateTimeFormat. The per-camera override incorrectly uses new Date(). Any school not in the server’s timezone will have wrong viewing hours.

- Staff Live View. Teachers are primary day-to-day users of the live feed. The absence of auto-reconnect (which the parent view already has) is a regression in staff UX. Fix this in the same sprint as the above.

### What I Would Postpone

WebRTC, AI motion detection, and scheduled recordings. HLS with sub-2-second latency via MediaMTX lowLatencyMode is more than sufficient for preschool supervision. WebRTC only matters below 500ms latency (interactive use cases), which does not apply here. AI motion detection requires an inference pipeline that is out of scope until basic health monitoring is working and the fundamentals are solid.

### What Should Be Built Next (In Order)

- Fix the 3 critical infrastructure issues: token secret, timezone, multi-school settings (1 day)

- Staff Live View quality parity with parent view (1 day)

- Camera health dashboard: lastSeen tracking, offline detection, admin alert (2 days)

- Emergency lockdown button: the single feature that most differentiates the product (2 days)

### What Would Make This Significantly Better Than Competitors

Most preschool CCTV systems are generic IP camera management tools bolted onto a school management system. They treat CCTV as a separate product. The Yellow Dot system is fundamentally different because the camera is aware of who is in the room (presence), when school is open (schedule), and who the parent is (family linking). This bidirectional awareness should be the product’s primary differentiator.

Three features that would make it unmatchable:

- Presence-awareness already in place. Parents can only see their child’s camera while the child is checked in. No competitor does this. Market it loudly.

- Emergency lockdown mode. One button kills all parent access and notifies every parent simultaneously. Nothing like this exists in the preschool market today.

- Classroom context. Every camera understands which classroom it covers, which children are in that classroom today, and which parents are authorised. This bidirectional awareness is architecturally unique and should be built into every future feature: camera health, audit trails, snapshots, recording clips, and AI alerts all become classroom-aware rather than camera-aware. That is the moat.

End of Report

Yellow Dot Platform  ·  KUE BOXS Care  ·  29 June 2026